CS 552 Spring 2010 Project Plan: Final Stretch: 4/16/2010
Professor Wood
The Plumbers
Cody Hanson, Alex Langenfeld, Chris Wilcox
chanson4@wisc.edu, alangenfeld@wisc.edu, cwilcox@wisc.edu

Tentative schedule for Rest of Project
Final Work Plan	Segment Leader	Overall Deadline: 5/7
Stage 3 Memory Design
Aligned Memory Replacement /Verification (3.1)	Cody	04/18/10
Stalling Memory Replacement I-mem,D-mem,I-mem AND D-mem/ Verification (3.2.1-3.2.3)	Cody 3.2.1 / Chris 3.2.2 / Alex 3.2.3	04/20/10
Four-banked Memory Replacement/ Verification (3.3)	Chris	04/23/10
Stage 4 Direct-Mapped Cache
I-mem replacement with 'mem_system'	Alex	04/26/10
D-mem replacement with 'mem_system'	Alex	04/26/10
I and D mem replacement	Alex	04/27/10
Stage 5 Two-Way set associative Cache addition
Drop in Two-Way set associative Cache	All	05/02/10
Stage 6 Polish and optimizations and Coffee
Add optimizations, fix bugs, enhance test bench, implement exceptions	All	Final Demo Deadline 5/7

Overview:
Aligned Memory Replacement: This addition should be very straightforward, drop in replacement of the single cycle memories, and verification that when an unaligned access is made, the correct halt conditions are met.

Forwarding Unit: This module will take an encoded signal from the Hazard Detection Unit, and set the bypass path muxes accordingly, as well, if necessary, stall the pipeline in Decode. The hazard detection unit already has much of the logic implemented for the individual bypassing cases, and will just need to be setup with muxes near the ALU.
Stalling Memory Addition: Single cycle memories will be replaced with memories that periodically require a global stall of the pipeline. This will be accomplished by the Hazard detection unit, which will pull the “ready” output from the memories. All of our latches are already outfitted with an enable input for stalling. We will follow advice, and do each memory individually to minimize changes to the code for debugging.

Direct Mapped Cache: Reusing our homework 5 Memory system, we will put this in place of the stalling memories.

Two Way Set Associative: Also reusing our homework 5 Memory system (the 2-way set associative part). This change should be minimal after getting the Direct Mapped cache to work, since the interface will be the same. (assuming our 2-way is functionally correct from hw5!)

Post Project Celebration: Our group will likely celebrate the end of this life-changing experience by splitting a pizza and a 24 pack of something delicious.