CS 552 Spring 2010 Project Plan: Part 2 : 3/19/2010
Professor Wood
The Plumbers
Cody Hanson, Alex Langenfeld, Chris Wilcox
chanson4@wisc.edu, alangenfeld@wisc.edu, cwilcox@wisc.edu

Tentative schedule for part 2
Stage 2 Pipelined	-	Overall Deadline 4/16
Pipeline Latch Insertion (initial)	Chris	Before Spring Break 3/26/10
Hazard Detection Unit	Chris	04/11/10
Forwarding Unit	Cody	04/11/10
Top-level Datapath 2.0 /interface to Control 2.0	Cody	04/11/10
Control Logic 2.0 / ALU control	Alex	04/11/10
Top-level pipelined Processor Validation	All	04/15/10 / (demo #2 4/16)

Overview:
Latch Insertion: Initially, we will add in pipeline latches for signals and data that are currently in the single cycle design, and assure that they are getting signals to the appropriate stages in the pipeline.
Once the basic latch insertion is complete, a second pass effort will begin that will add support for bypass paths, and extra signals from the Hazard detection unit and the Forwarding Unit.
An Enable signal will need to be placed on the latch inputs to allow stalling, and for them to retain their value during the stall (for all latches, for global stall in the future).

Hazard Detection Unit: This will consist of a set of comparators that will look at addresses going into the register file, as well as the opcodes of instructions in various stages of the pipeline to determine when to raise a warning to the Forwarding Unit due to a data hazard. This unit will be segregated from any bypass paths and decision making the Forwarding Unit will control, and will merely be the source of information for the Forwarding Unit. Possibly a One Hot encoding would be used to identify a Hazard Condition.

Forwarding Unit: This module will take an encoded signal from the Hazard Detection Unit, and set the bypass path muxes accordingly, as well, if necessary, stall the pipeline in Decode.

Modifications to the Control Logic and Alu Control: Modifications to these units should be minimal. They will operate normally in all cases, and should be oblivious to the fact that there is a pipeline. The Forwarding Unit will provide this illusion, and clean up and hazards that arise by overiding the Control when appropriate.

Modifications to the Datapath Top level: Modifications to this module will be extensive, with many new signals being added to accommodate the pipeline latches. We will incorporate our rf_bypass module which will automatically take care of forwarding values from the W stage to the D stage. Pipeline latches will be put into their own modules, and the modules would be instantiated in the datapath_toplevel module.

Version Control Strategy: We will be moving all of our files over to a “part 2” directory, in addition to SVN.