CS 552 Spring 2010 Project Plan
Professor Wood
The Plumbers
Cody Hanson, Alex Langenfeld, Chris Wilcox
chanson4@wisc.edu, alangenfeld@wisc.edu, cwilcox@wisc.edu

Breakdown of Tasks and Deadlines
Milestone (implementation and validation of Modules)	Task Leader	Deadline
Stage 1 Unpipelined	-	Overall Deadline 3/19
Register File	Alex	03/03/10
Counter	Chris	03/03/10
FIFO	Cody	03/03/10
Top-level Datapath 1.0 /interface to Control 1.0	Cody	03/10/10
ALU Control	Chris	03/10/10
Control Logic 1.0	Alex	03/10/10
Top-level unpipelined Processor Validation	All	03/18/10 (unpipelined demo 3/19)
Stage 2 Pipelined	-	Overall Deadline 4/16
Pipeline Latch Insertion	Chris	Before Spring Break 3/26/10
Hazard Detection Unit	Chris	04/11/10
Forwarding Unit	Cody	04/11/10
Top-level Datapath 2.0 /interface to Control 2.0	Cody	04/11/10
Control Logic 2.0 / ALU control	Alex	04/11/10
Top-level pipelined Processor Validation	All	04/15/10 / (pipelined demo 4/16)
Stage 3 Memory Design
Aligned Memory Replacement /Verification (3.1)	All	04/17/10
Stalling Memory Replacement I-mem,D-mem,I-mem AND D-mem/ Verification (3.2.1-3.2.3)	Cody 3.2.1 / Chris 3.2.2 / Alex 3.2.3	04/20/10
Four-banked Memory Replacement/ Verification (3.3)	All	04/23/10
Stage 4 Direct-Mapped Cache
I-mem replacement with 'mem_system'	Alex	04/26/10
D-mem replacement with 'mem_system'	Chris	04/26/10
I and D mem replacement	Cody	04/27/10
Stage 5 Two-Way set associative Cache addition
Implement Two-Way set associative Cache	All	05/02/10
Stage 6 Polish and optimizations and Coffee
Add optimizations, fix bugs, enhance test bench, implement exceptions	All	Final Demo Deadline 5/7

Naming Conventions:
active low signals: suffix '_n'
mux control signals: named after which two things its deciding between, suffix '_sel'
Words separated by '_'
signals that have been buffered suffix '_buf'
More to come...

Testing Strategy:
Task-based, self-checking Verilog test benches in combination with provided test benches.

Sample Scenario:
Each test bench suite will have a tb_tasks_inc.v file, which will be included into the main test bench file. From those basic tasks, which will simplify repetitive code, various test cases can be crafted (perhaps into top level tasks) and will be able to be ran easily. When possible, Behavioral Verilog will be used to run computations in parallel with the DUT (device under test) computations and compared to ensure a correct result. On a discrepancy with a self checking routine, a “fail” flag will be raised high, or a message printed to the Vsim terminal to reduce time spent laboriously poring over waveform printouts. Vcheck and Syntax check programs can also be automated to run during a testbench run, through the Verilog $system() command.